## Slide 1: Estimating Effort and Cost
By Ting Ali (Imdad Ali)

## Slide 2: Case Study 1: Payroll Processing in an education institution
Payroll of the institution is managed by the previous institution’s owners, a local government authority.
College management thinks it’s cheaper to obtain an “off-the-shelf” payroll package.
IT Development officer is hired to manage the independent payroll processing package.
Consists of acquiring off-the-shelf payroll software, then adapting the codebase to the institution.
Payroll Processing at Brightmouth College Brightmouth College is a higher education institution which used to be managed by a local government authority but has now become autonomous. Its payroll is still administered by the local authority and pay slips and other output are produced in the local authority’s computer centre. The authority now charges the college for this service. The college management are of the opinion that it would be cheaper to obtain an “off-the-shelf” payroll package and do the payroll processing themselves. Brightmouth College have recently hired a new Information Systems Development Officer, who has been asked to manage the independent payroll processing project.

## Slide 3: Brief (Split) Definitions
Effort estimation is the process of predicting the most realistic amount of effort (expressed in terms of person-hours or money) required to complete ‘something’.
Cost estimation is the process of assigning a value to the tasks required to complete ‘something’.
What measures of effectiveness could be used to assess the success in switching the payroll system?

## Slide 4: How can we estimate the cost?
LINES OF CODE
FUNCTIONS

## Slide 5: Cost Estimation: Lines of Code (LOC)
S(Source)LOC: Takes into account the housekeeping that the developer must do, such as embedded comments.
Source Delivered Instructions: Only the number of lines of code that are executable are taken into account.
Very difficult for the IT guy to dictate how many lines of code are needed to adapt the software to the institution.
Different programmers will write different amounts of code, gets trickier with more than one developer.
The housekeeping tasks should always be included into the cost of developing a product, otherwise more time gets wasted in the future when maintaining it.
Cost estimation is the process of assigning a value to the tasks required to complete ‘something’.

## Slide 6: Cost Estimation: Functions
Based on expected functionality of the system.
Relies on “Function Points” – unit of measurement that dictates the amount of business functionality a system provides to a user; done by gathering the required functions and their complexity in a piece of software.
Link for calculating function points: https://tinyurl.com/calculating-function-points-p6
Independent from programming environments, as it takes into account the functionalities of the package.
IT guy could use data from the internet to predict how long adaptations could take to develop.
Cost estimation is the process of assigning a value to the tasks required to complete ‘something’.

## Slide 7: How can we estimate the effort?
EXPERT
FORMAL
COMBINATION-BASED
Wikipedia puts it well, regarding psychological issues:
“- It's easy to estimate what you know.
-It's hard to estimate what you know you don’t know. (known unknowns)
-It's very hard to estimate things that you don’t know you don't know. (unknown unknowns)”
IT guy must have relevant experience to predict how long tasks will take. Otherwise this method could go completely wrong.
Using data from the company or/and other similar companies to predict time and money to adapt the package. (Analogy-based estimation)
Take into account both the developer’s experience as well as the mathematical equations that give out solid numbers.
Effort estimation is the process of predicting the most realistic amount of effort (expressed in terms of person-hours or money) required to complete ‘something’.

## Slide 8: Modern Day Approach (Most Popular: Agile)
Agile Development – iterative software development, working in sprints where collection of tasks are assigned to some weeks.
Full software development life cycle followed in each sprint.
Refinement of tasks before sprints start.
Each task has a “cost”/”effort” rating to dictate how hard it will be.
Companies assign the cost/effort rating (user story points) with their own equation, which in the end will give the time required to finish each sprint (and in the end, the project).
  A user story is a description, in natural language, of one or more features of a software system.
Mr.IT-Guy can work in sprints to switch over to the new package.
Work in sprints, where one sprint could be switching over in a local environment; another sprint to test function points; another sprint to apply security; another sprint to adapt it…and so on.
Assign costs to each task in the sprint, then give an overview of how long it will take based on the company-agreed equation to reveal how long the project will take.

## Slide 9: What’s the importance of the estimations?
Resources – Planning what is needed and why, and when it’s needed by.
Milestones – Costs can be set for each milestone, to have a good overview.
Incidental Charges – Being ready for incidental charges, sudden costs, at any point down the timeline.
Will need to see what resources are available, and what will be needed. Such as hardware resources, and even human labour hours.
Setting out costs in terms of labour hours, and also in terms of money.
Predicting potential problems along the way, to be ready and tackle them with ease.

## Slide 10: Why is it difficult to make these estimations?
Ask yourself: “What’s the quickest time you can get through a maze?”
  You won’t know. You need to go through each and every route (in our case, problems and sub-tasks) to figure out the quickest time.
  When you keep doing a new route, you increase your experience and increase an average time to complete the maze.
  Eventually, you find the quickest time and the longest time, and an average.

## Slide 11: What measures of effectiveness could be used to assess the success in switching the payroll system?
Was it completed by the deadline?
Does it do exactly what was planned?
  Does it contain the same functionalities as the previous system? The function points?
Did it cost less to buy & adapt it?
Will the housekeeping, by the developer, be worth the extra cost in the near future?
How much maintenance will this package need? More effort needed in the near future?

## Slide 12: “The most important thing in communication is hearing what isn’t said.”
~ Peter Drucker
(“The Father of Modern Management”)
[Contributed to the practical foundations of a modern business corporation]