## Slide 1: Estimating effort and cost
By Abdulraoof Almasoumi

## Slide 2: Outline
What is estimation?
Estimation Methods and techniques
Case Study applications

## Slide 3: Estimation
Total costs
Resources - recruitment
Deadline

## Slide 4: Costs
Parameters:
Effort costs - Engineers and managers
Software support and hardware maintenance costs
Travel and Training costs
Contingency

## Slide 5: Pricing of Product
Affected by costs – contingency with uncertainty
Cost Estimation is crucial
Too high?
Too low?

## Slide 6: Estimation Difficulties
Uncertainties:
Unfamiliar platforms
Using new development technology
Unknown staff and skill levels
Huge error margins during starting phases

## Slide 8: Estimation techniques
Experience based techniques - manager’s informed judgement
Algorithmic modelling techniques

## Slide 9: COnstructive COst MOdel II
Application composition model - system development
Early design model – initial effort estimation based on requirements
Reuse model – integrating reused code or automatically generated
Post architecture model - development of system design
Estimation accuracy increases with each stage

## Slide 10: Application composition model
Application/ function points
Number of:
Screens and webpages displayed
Reports produced
modules in an imperative programming language – state changers
Scripting languages code

## Slide 11: Application composition model
= NAP (1- %reuse/100) / PROD
Number of application points
Reused code
Developer experience level | Very Low | Low | Nominal | High | Very High
PROD (NAP/Month) | 4 | 7 | 13 | 25 | 50

## Slide 12: Other stages
= A * * M
Type of software
Code size
Complexity
Processing factors
Code size can be in source code lines (SLOC) or function points
Impossible at an early stage
“A” is a constant coefficient: 2.94 in KSLOC

## Slide 13: Other stages
M = PERS * PREX * RCPX * RUSE * PDIF * SCED * FSIL
PERS = Personnel capability
PREX = personnel experience
RCPX = product reliability and complexity
RUSE = reuse required code
PDIF = Platform difficulty
SCED = Schedule
FSIL = support facilities
1 “very low” – 6 “very high” point scale:
PERS = 6 means staff is available to work on project fulltime

## Slide 14: Other Stages
Complexity “B”
Complexity System size
Scale of: 0-5, with 5 being very low
Risk Analysis | Extent to risk analysis carried
Flexibility | Client restrictions
Organizational experience | Experience with type of project
Team cohesion | How well the team know each other
)
Notes: ∝

## Slide 15: Case Study 1 Application
Experience based techniques
Information Systems Development Officer use their experience with IT
Consult groups and get their estimates - revealing factors not considered
Lack of data for Algorithmic modelling

## Slide 16: References
Sommerville, Software Engineering, 9th edition, Chapter 23
Stimpson, P., Farquharson, A. and Stimpson, P. (2015) Cambridge international AS and A level business.