## Slide 1: Estimating EFFORT and COST
By: Asim Aryal

## Slide 2: WHAT DOES IT MEAN?
Finding out what the project is worth
    How much will it cost?
Finding out what you are getting into
    How much work does it need?
    Who do you need?
    How much Time do you need?

## Slide 3: WHEN Do you estimate?
Early phases
  Post requirement engineering
Can be revisited as requirements might change

## Slide 4: Why Is it needed?
Set realistic expectations
Establish Project Scope
    documenting a list of specific project goals, deliverables, features, functions, tasks, deadlines, and ultimately costs (totally.tech, 2019)
Gives a rough outline of what might be required from everyone involved
Poor (or skipping) estimation leads to poorer planning

## Slide 5: The big question, How is it done?
Several Techniques
None of them claim to be a 100% accurate
    “Humans are terribly bad at predicting absolute outcomes.” (Barnes, 2016)
Multiple techniques should be used for a single project
(Ulbert, 2014)

## Slide 6: Techniques
Technique | Description
Algorithmic Cost Modelling | Relating some software metric, a mathematical model is developed to estimate the project cost.
Expert Judgement | Ask the Experts. The estimation process iterates until an agreed estimate is reached.
Estimation by Previous Projects | The cost of a new project is estimated by a completed project in the same application domain.
Application of Parkinson’s Law | Parkinson’s Law states that work expands to fill the time available and the cost is determined by the resources used.
Pricing to win | The software cost is estimated by the price what the customer has available to spend on the project.
(Ulbert, 2014)

## Slide 7: Popular Techniques
Mostly combination of Algorithmic cost modelling and estimation by previous projects
COCOMO - Constructive Cost Model
    Based on number of lines of codes
    Different Levels depending on available details
Function Point Analysis
    Point system that rate each function and it’s complexity

## Slide 8: Case study- Meta
My estimation for this presentation with simple maths
Cost = Time, Energy, 3% of Module Mark
Effort = 12 hours per week * 12 weeks = 144 hours for 100 marks(Theoretically)
    i.e. 3 Marks = 4.32 hours

## Slide 9: References
Barnes, P. (2016). Software Costs Estimation In Agile Project Management. [online] Toptal Engineering Blog. Available at: https://www.toptal.com/agile/software-costs-estimation-in-agile-project-management [Accessed 26 Jan. 2019].
Hughes, B. and Cotterell, M. (2009). Software project management. London: McGraw-Hill. Chapters 5.
Totally. (2019). How to define the scope of a project. [online] Available at: https://totally.tech/how-to-define-the-scope-of-a-project/ [Accessed 26 Jan. 2019].
Ulbert, Z. (2014). Software development process and software quality assurance. [online] Moodle.autolab.uni-pannon.hu. Available at: http://moodle.autolab.uni-pannon.hu/Mecha_tananyag/szoftverfejlesztesi_folyamatok_angol/index.html [Accessed 27 Jan. 2019].