## Slide 1: What is an RMMM plan?

## Slide 2: RMMM- What does it stand for?
Mitigation
Monitor
Management

## Slide 3: What does a RMMM plan do?
Used by project management as part of an overall project plan.
The goal of the RMMM plan is to achieve Risk Mitigation.
To assess whether predicted risks occur.
Gives a clear process for risk aversion.
Gather information for future risk Analysis.
Uses an RIS.

## Slide 4: What is an RIS?
A Risk Information Sheet will generally contain
-Risk ID,Date,Probability and Impact
-Description
-Context
-Mitigation
-Monitoring
-Management
-Current Status
Usually stored in a DataBase

## Slide 5: How does this apply to the Brightmouth College example?
Example risk: High Staff turnover due to poor implementation of the new software.
- Staff not paid correctly/on time.
- Staff not trained correctly on the new software

## Slide 6: Mitigation
Meet with current staff to discuss their problems and concerns regarding the new software.(Before and after the project has begun).
Implement any changes before commencing the project.
Assume that staff could leave so that you can put in place safety nets to prevent as much disruption as possible when a staff member leaves.
              E.g. Regular peer review sessions so that a group of people are up to date with what each other is working on.
              Assign back up staff to critical tasks.

## Slide 7: Monitoring
Keep an eye on staff morale.
Track the payroll system and respond to mistakes before staff do.
Ensure training is through and adaptable to different difficulty levels

## Slide 8: Management
If Mitigation fails then the Management is a plan to deal with the problem.
If the Mitigation steps were followed then there will be safety nets in place to help deal with the issue.
- Peer review allowed for shared information.
-Back up staff can set in.